VERORA

Phase-Wise Build Checklist

Companion to the Verora PRD — execution order, setup commands, and done-criteria for each phase

Prepared for: Sanskar (MNNIT Allahabad, CSE)

Version 1.0 — September 2026

# How to Use This Checklist

This is a step-by-step execution companion to the Verora PRD, not a restatement of the architecture. Each phase lists concrete setup steps in order, plus one checkpoint that defines "done" before moving to the next phase. Phases 0-4 are week-boxed since they form the demoable MVP; Phases 5-11 are left unscheduled — build them at your own pace once the core loop works.

Core rule: don't start a phase's checkpoint until the previous phase's checkpoint is actually met. Skipping ahead on an unfinished foundation is the most common way this kind of project stalls.

# Part 1: The MVP (Weeks 1-5) — Build This First

## Week 1 — Phase 0: Foundations

- Install Ollama

- Pull the main model: ollama pull qwen3.5:4b (or closest available quant tag)

- Set OLLAMA_KV_CACHE_TYPE=q8_0 and enable flash attention

- Install faster-whisper, Piper, ChromaDB, nomic-embed-text (install only — no wiring yet)

- Create project skeleton: verora/agent/, verora/tools/, verora/state_store/, verora/main.py

Checkpoint: python main.py sends a hardcoded prompt to Ollama and prints a response.

## Week 2 — Phase 1: Core Reasoning Loop

- Write tools/read_file.py — takes a path, returns contents

- Write tools/tail_log.py — takes a log path, returns last N lines

- Install LangGraph; build the minimal ReAct graph (LLM node → tool node → LLM node → final answer)

- Register both tools with the graph

- Test with a real scenario: point at an actual project file + log, ask a real debugging question

- Spot-check Qwen3.5-4B against a few real coding/debugging prompts; note whether Qwen2.5-Coder-7B fallback is needed

Checkpoint: A typed question like "why is my accuracy stuck" is answered using the actual current file and log content.

## Week 3 — Phase 2: Voice In/Out

- Wire faster-whisper (small, int8) as transcribe_speech

- Wire Piper as speak

- Add streaming: split LLM output on sentence boundaries, start speak on the first sentence while generation continues

- Replace typed input with mic input; replace printed output with spoken output

Checkpoint: Speaking a question produces a spoken answer, with speech starting before the full response finishes generating.

## Week 4 — Phase 3: Overlay UI

- Set up PyQt/PySide; create a frameless, always-on-top, semi-transparent window

- Add static labels (current file, last log line) with hardcoded placeholder values first

Checkpoint: The overlay is visible on screen and updates when a test value is changed manually.

## Week 5 — Phase 4: Continuous Watchers (Layer 1)

- Build file_watcher using the watchdog library on the active project directory

- Build log_tailer (tail -f-style watcher on a log file)

- Build metric_tracker — parse accuracy/loss lines from the log as they appear

- Build system_monitor via psutil (+ nvidia-smi parsing for GPU)

- Build clipboard_watcher (e.g. pyperclip)

- Wire all five into a shared state store (SQLite table or in-memory dict + periodic sync)

- Connect the overlay to read this shared state directly — no LLM call involved

Checkpoint: Saving a file updates the overlay automatically within a second or two, with zero LLM calls.

## MVP Complete — Record the Demo

At this point: voice in/out, grounded answers from real files/logs, a live overlay, zero-cost background awareness. This is the point to record a 60-90 second demo video and publish the repo with a README — do not wait for Phases 5-11 to do this.

# Part 2: Extended Capability (Unscheduled — Build at Your Own Pace)

These phases add depth and breadth on top of the working MVP. Build them in roughly this order, but there is no fixed timeline — pace according to what you actually find yourself needing.

## Phase 5: RAG / Codebase Grounding

- Build search_codebase tool

- Index the active project directory with ChromaDB + nomic-embed-text

- Add retrieval reranking (cross-encoder or LLM-prompted ranking) on the top-k results before they reach the LLM

- Introduce a context-pruning policy for long sessions — drop or summarize context older than a defined turn count unless still referenced

Checkpoint: Questions are answered using semantically retrieved code from anywhere in the project, with prompt size staying bounded in long sessions.

## Phase 6: Screen Capture Fallback

- Build capture_screen tool (active-window screenshot only, not full desktop)

- Pass the screenshot directly to the resident Qwen3.5-4B model (multimodal) for reading/understanding — no separate OCR model

- Restrict use to cases with no file/log source available

Checkpoint: A matplotlib plot never saved to disk can be correctly read and discussed.

## Phase 7: Layer 2 — Ambient Judgment

- Build an adaptive-interval polling loop (faster after a state change, slower when idle)

- Send a delta-only compact prompt to the resident LLM each check

- Route the speak/stay-silent decision to voice output and the overlay

Checkpoint: The assistant proactively reports "training finished, accuracy went up" without being asked.

## Phase 8: Action & Control Tools

- Build open_app, run_command, launch_detached_process

- Build send_message for one channel first (email or Telegram), confirmation-gated via LangGraph interrupt

- Set up PinchTab locally; build login_to_site for one test site + keyring credential storage, confirmation-gated

- Build upload_file for one test site's file picker, confirmation-gated

- Build create_document and write_code_file, confirmation-gated

- Build control_desktop_app for one predefined native Windows app using pywinauto, confirmation-gated

- Add a GBNF grammar constraint per tool as it is built, so tool-call output is syntactically valid by construction

- Add the self-verification node between tool-call proposal and execution

Checkpoint: The assistant opens an app, sends one confirmed message, logs into one predefined site, uploads one test file, generates one document/code file, and drives one native app's UI end-to-end, all with explicit confirmation.

## Phase 9: Knowledge Expansion

- Build web_search

- Build crawl_page for simple static pages (cheap HTTP+parse path)

- Integrate ScrapeGraphAI for extract_from_page and crawl_docs, using the resident local LLM

Checkpoint: The assistant pulls and reasons over a live documentation page, returning a targeted answer rather than a full-page dump.

## Phase 10: User's Hosted Models & Heavy-Task Delegation

- Register one named tool per hosted HF Space model, sharing a common HTTP call implementation

- Implement delegate_to_gemini_agent via A2A, restricted to reasoning/algorithmic sub-tasks the local model handles poorly

- Log each delegation as an episodic memory entry

Checkpoint: A query is correctly routed to the right hosted model, and a genuinely hard reasoning/coding question is correctly delegated to the Gemini-backed agent and remembered.

## Phase 11: Full Memory Model

- Build save_memory / recall_memory (semantic)

- Build log_episode / recall_episodes (episodic)

- Build upsert_entity / query_entity (entity/relational) — structured SQLite table

- Build check_calendar / set_reminder

- Build add_task / list_tasks / complete_task

Checkpoint: Facts, episodes, entity records, and tasks all persist across restarts and can be recalled conversationally.

# Quick Reference: Tool Build Order by Phase

For scanning at a glance — which tool gets built in which phase.

| Phase | Tools Introduced |
| --- | --- |
| 0 | — (environment setup only) |
| 1 | read_file, tail_log |
| 2 | transcribe_speech, speak |
| 3 | — (overlay UI only, no new tools) |
| 4 | file_watcher, log_tailer, metric_tracker, system_monitor, clipboard_watcher (Layer 1, not agent-called tools) |
| 5 | search_codebase, check_metric_history |
| 6 | capture_screen (feeds directly into the resident multimodal LLM, no separate OCR tool) |
| 7 | — (Layer 2 ambient judgment, not agent-called tools) |
| 8 | open_app, run_command, launch_detached_process, send_message, login_to_site, browser_action, upload_file, create_document, write_code_file, control_desktop_app |
| 9 | web_search, crawl_page, extract_from_page, crawl_docs |
| 10 | call_<model_name> (per hosted model), delegate_to_gemini_agent |
| 11 | save_memory, recall_memory, log_task_attempt, recall_task_history, log_episode, recall_episodes, upsert_entity, query_entity, check_calendar, set_reminder, add_task, list_tasks, complete_task |